FOCUS

Productivity & Focus Management Platform

Project Planning & Management

Section 1 of 7

Internship Final Project — DEPI Programme  |  July 2026

# 1.1  Project Proposal

Project Title:  Focus — Productivity & Focus Management Platform

Students: Focus Team  |  Programme: DEPI Internship  |  Date: July 2026

## Executive Summary

Focus is a full-stack, real-time productivity web application built to help individuals and small teams manage their work from one unified workspace. It combines task management, project tracking, goal setting, collaborative rich-text documents, team chat (workspace + DMs), and a Pomodoro/flow focus timer. The frontend is a React 19 SPA (Vite + TypeScript + Tailwind CSS v4) deployed on Vercel; the backend is Supabase (PostgreSQL 17 with Row-Level Security, Auth, Realtime, Storage, and Edge Functions). Error tracking is handled by Sentry.

## Problem Statement

Knowledge workers and student teams typically juggle five or more separate tools: a to-do app, a project board, a note-taking app, a focus timer, and a chat tool. Each context switch costs an estimated 23 minutes of re-focus time (Gloria Mark, UC Irvine). Focus solves this fragmentation by providing a single, cohesive workspace.

## Project Objectives

Deliver an integrated workspace covering tasks, projects, goals, documents, chat, and focus sessions.

Provide real-time collaboration: live document editing (Yjs CRDT), presence awareness, and instant messaging.

Enforce multi-tenant data isolation through Row-Level Security policies on every database table.

Surface actionable analytics: dashboard stats via get_dashboard_stats RPC, weekly trends, focus scores.

Deploy to production on Vercel with CI/CD and Sentry error monitoring.

Achieve zero TypeScript compile errors and ESLint violations in CI.

## Scope

In-Scope:

Web application (desktop-first, responsive to tablet/mobile)

Supabase backend: 20+ database tables, RLS, 3 custom RPCs, 1 Edge Function

OAuth authentication + email/password + PKCE flow

Real-time collaboration via Supabase Realtime (WebSocket broadcast + presence + postgres_changes)

Vercel deployment with analytics, speed insights, and SPA routing (vercel.json rewrite)

Sentry error monitoring with user context and breadcrumbs

Out-of-Scope:

Native mobile applications (iOS / Android)

Paid subscription billing integration

Third-party calendar sync (Google Calendar, Outlook)

# 1.2  Project Plan

## Milestones & Deliverables

| Phase | Milestone | Deliverable | Target | Status |
| --- | --- | --- | --- | --- |
| 1 — Foundations | Repo & toolchain | Vite + React 19 + TS scaffold, Supabase project | Week 1 | ✅ Done |
| 1 — Foundations | Auth end-to-end | Login / Signup / OAuth + PKCE callback + AuthContext | Week 1 | ✅ Done |
| 2 — Core Features | Task CRUD | Tasks page: list, Kanban, calendar + filter chips | Week 2 | ✅ Done |
| 2 — Core Features | Projects & Goals | Full CRUD + progress tracking + linking | Week 2 | ✅ Done |
| 3 — Collaboration | Documents + Yjs | TipTap editor + Yjs CRDT + Supabase Realtime broadcast | Week 3 | ✅ Done |
| 3 — Collaboration | Chat & DMs | Workspace chat + 1:1 DMs + file upload + typing indicators | Week 3 | ✅ Done |
| 4 — Focus & Analytics | Focus Timer | Pomodoro/flow timer + distraction logging + session history | Week 4 | ✅ Done |
| 4 — Focus & Analytics | Dashboard | get_dashboard_stats RPC + activity feed + weekly trend chart | Week 4 | ✅ Done |
| 5 — Polish & Deploy | Performance + a11y | Code splitting, composite DB indexes, accessibility audit | Week 5 | ✅ Done |
| 5 — Polish & Deploy | Production deploy | Vercel live URL + CI/CD pipeline + Sentry integration | Week 5 | ✅ Done |

## Gantt Chart (Condensed)

| Task / Feature | W1 | W2 | W3 | W4 | W5 |
| --- | --- | --- | --- | --- | --- |
| Scaffold, CI, env setup | ██ |  |  |  |  |
| Authentication (email + OAuth) | ██ |  |  |  |  |
| Database schema & migrations | ██ | ██ |  |  |  |
| Task Management (all 3 views) |  | ██ |  |  |  |
| Projects & Goals pages |  | ██ |  |  |  |
| Collaborative Documents (Yjs) |  |  | ██ |  |  |
| Chat & Direct Messages |  |  | ██ |  |  |
| Focus Timer & session analytics |  |  |  | ██ |  |
| Dashboard RPC + activity feed |  |  |  | ██ |  |
| Performance, a11y, bug fixes |  |  |  |  | ██ |
| Deployment & monitoring setup |  |  |  |  | ██ |

██ = primary development sprint for that task.

# 1.3  Task Assignment & Roles

| Role | Responsible | Key Responsibilities |
| --- | --- | --- |
| Project Lead / Full-Stack Dev | Focus Team | Architecture, feature planning, milestone tracking |
| Frontend Developer | Focus Team | React components, routing, Tailwind CSS, UI/UX, accessibility |
| Backend Engineer | Focus Team | Supabase schema, RLS policies, RPCs, Edge Functions, migrations |
| DevOps / CI-CD | Focus Team | GitHub Actions pipeline, Vercel config, Sentry setup |
| QA / Testing | Focus Team | Vitest unit tests, RTL component tests, manual regression |
| DEPI Supervisor | Instructor | Code reviews, milestone sign-off, final grading |

Note: All technical roles fulfilled by one developer (Focus Team) under supervisor oversight.

# 1.4  Risk Assessment & Mitigation Plan

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Supabase free-tier limits exceeded | Medium | High | Rate-limit RPCs (migration 20260713_rate_limit_rpcs.sql); pagination to cut data transfer; monitor usage dashboard. |
| R2 | Realtime WebSocket instability on tab restore | Medium | High | AuthContext hasInitialFetch ref prevents cascading re-renders on SIGNED_IN/TOKEN_REFRESHED events after reconnect. |
| R3 | Scope creep from feature additions | High | Medium | Strict MVP checklist; new ideas logged in IMPROVEMENTS_AND_FEATURES.md backlog only. |
| R4 | RLS misconfiguration leaking cross-tenant data | Low | Critical | RLS on every table; auth.uid() validated server-side; full policy audit before deploy. |
| R5 | Performance degradation with large datasets | Medium | Medium | Composite DB indexes (migration 20260713_add_composite_indexes.sql); React.lazy code splitting; virtual scrolling planned. |
| R6 | OAuth provider outage | Low | Medium | Email/password fallback always available; Supabase handles token refresh automatically. |
| R7 | Vercel cold-start latency on first load | Low | Low | Static SPA served from CDN edge; no server-side rendering required; assets cached globally. |

# 1.5  Key Performance Indicators (KPIs)

| KPI | Target | How Measured |
| --- | --- | --- |
| Feature Completeness | 100 % MVP features shipped | GitHub milestone closure |
| Page LCP (4G) | < 2.5 seconds | Vercel Speed Insights / Lighthouse |
| TypeScript errors in CI | 0 errors | tsc --noEmit in GitHub Actions |
| ESLint violations in CI | 0 errors, 0 warnings | eslint step in CI pipeline |
| Unit test coverage | ≥ 70 % on utility functions & hooks | Vitest coverage report |
| Auth success rate | > 99 % | Supabase Auth dashboard metrics |
| Realtime update latency | < 500 ms for broadcast events | Manual timing + Sentry performance |
| Sentry unhandled error rate | < 0.5 % of sessions | Sentry dashboard |
| Deploy frequency | ≥ 1 production deploy per sprint | Vercel deployment history |
| Supervisor milestone sign-off | All 5 phases approved on schedule | DEPI grading sheet |